Current Workstreams

Portfolio overview — October 2026

This overview lists all active, paused and planned workstreams across enterprise architecture. They are grouped by what each one does for the business: keeping existing platforms safe and supported, governing technology decisions, improving productivity with AI, and longer-term strategic options.

# Summary

| Workstream | Status | Key driver | Next step |
| --- | --- | --- | --- |
| 1. Run and protect the business |  |  |  |
| HealthPoint (PSP platform) | Active | Compliance and security gaps | Replace, vendor engagement |
| HP IBDoc to Preventis migration | Active | IBDoc contract ends end of 2026 | Confirm migration scope |
| AbbVie vendor MFA evidence | Submitted | Client risk item | Close out user-account export section |
| Uniphi / EAP platform modernisation | Active | Legacy Java/Tomcat platform, AWS | Decide build vs buy; assess merge with HealthPoint |
| 2. Architecture governance |  |  |  |
| Architecture Review Board | Framework v1.4 in place | Consistent, governed technology decisions | Run first submissions (HealthPoint, CRM, RepurSight) |
| LeanIX and business capability maps | Delivered; coverage growing | Single view of the application estate | Continue populating LeanIX |
| 3. Productivity through AI (Medical Affairs) |  |  |  |
| BD / Drug Q&A prompt | v3.4, in use with MA | Asset screening for BD decisions | Package as agents and deploy to MA team |
| Global Prevalence Database prompt | v3.3, pending MA review | Up to 10 days manual vs ~15 min per disease | Deploy in Copilot alongside BD prompt |
| KOL and conference mapping prompts | In development | MA request; inconsistent model results | Refactor |
| Regulatory Affairs EAP prompt | Requirements | RA request | Gather RA requirements; separate prompt |
| Pharma document Q&A search app | Working prototype | Medicine queries from public and HCPs | Validate Azure AI Search / Foundry migration |
| MA AI Solution | Working UI PoC | Automate entire asset workflow | Scope and fund |
| 4. Strategic options |  |  |  |
| Helix reference architecture | Concept | One platform replacing Uniphi and HealthPoint | Data residency review before ARB submission |
| RepurSight (RWE signal intelligence) | Paused | Awaiting executive decision on prescription data | Executive mandate; DPO re-engagement |
| CGT cross-platform intelligence | Opportunity defined | Position across EAP, CGT logistics and launch | Shape business case |
| Golden Tote supply chain optimisation | Identified | Part of the wider data strategy | To be scoped |

# 1. Run and protect the business

## HealthPoint — Patient Support Programme platform   ACTIVE

- What it is: 15-year-old PSP platform. Originally built by ASSIST Software and moved to Azure by Expleo. The move improved the infrastructure but left the application architecture unchanged.

- Findings: A technical and compliance review found critical gaps in GDPR, adverse event reporting, multi-tenancy data isolation and audit trail integrity. There has been no third-party audit in 15 years. The code review found a process-wide SSL bypass, hardcoded single-client credentials, and session-based file state that does not work with load-balanced Azure. No one who knows the original design decisions is still involved.

- Options: These range from a compliance audit (recommended first) through to a full rebuild. Microsoft Home Health on Dynamics CE was also evaluated, with a 2–4 week discovery with a Microsoft healthcare partner recommended.

- Identity: Microsoft Entra External ID is configured with Email OTP for passwordless sign-in. A redundant password field in the guest creation payload is noted as a future audit item.

## IBDoc to Preventis migration   ACTIVE — DEADLINE END 2026

- What it is: The IBDoc calprotectin monitoring contract ends at the end of 2026. The replacement is Preventis GmbH’s SmarTest platform through AccuMed, the Irish distributor.

- Complexity: Preventis uses QR code-based patient enrolment, which is a different workflow. This needs re-architecting rather than a like-for-like API swap. The current IBDoc integration cannot simply be copied for multiple clients.

- Next step: Get the customer to confirm data migration scope, the patient transition model, parallel running needs and the hard cutover date, then engage Preventis directly.

## AbbVie vendor MFA evidence submission   SUBMITTED

- What it is: Client compliance exercise tracked as OT Risk 53002. Section 3 (user-account export with MFA status) was a placeholder. The proposed response is a prospective user list with a covering statement referencing the production go-live date.

## Uniphi / EAP platform modernisation   REQUIREMENTS COMPLETE

- What it is: Modernising the legacy Java/Tomcat Expanded Access Programme platform (Uniphi portal). Budget of €2M.

- Done so far: Business Requirements Specification completed (52 pages, 220+ requirements across 11 sections). Options assessed: MyTomorrows, MedaSystems (the more attractive acquisition target) and a build on the Microsoft stack. Gross margin context set for commercial modelling.

- Under consideration: Merging Uniphi and HealthPoint into one rebuilt platform. About 80% of the data entities are shared and only the workflows differ. Patient-facing platforms in the UK and US could also be brought in.

## CRM consolidation   REQUIREMENTS AND VENDOR SELECTION

- What it is: Consolidating 14 CRM systems inherited through M&A in the Commercial & Clinical division.

- Approach: Scope covers requirements gathering and vendor selection only (~€1M). Implementation will be outsourced. The work uses internal BAs, PMs and Solution Architects, with minimal external support for process harmonisation and an independent vendor selection. EA oversight is 0.15–0.2 FTE.

## Greenogue data sovereignty   DEFINED

- What it is: Data sovereignty workstream for the Inther-automated Greenogue warehouse, which handles high-value cell and gene therapies. It requires a contractual audit of all service agreements.

# 2. Architecture governance

## Architecture Review Board and architecture practice   FRAMEWORK v1.4

- What it is: Setting up the ARB and architecture practice from scratch. Includes a governance framework (v1.4) with a two-horizon maturity model, a Horizon 1 submission template and LeanIX integration guidance.

- Team model: One Group Architect (chair), three divisional EAs (Pharma, MedTech, Supply Chain & Retail), and Solution Architects presenting.

- First submissions: HealthPoint modernisation, CRM consolidation and RepurSight.

## LeanIX and business capability maps   DELIVERED

- What it is: Level 1–3 business capability maps for all three divisions plus a pharma reference model, with a LeanIX-ready CSV export. LeanIX is in active use as the EA repository, and its coverage is growing.

# 3. Productivity through AI (Medical Affairs)

Agreed approach with the architecture team: “crawl before we walk”. First automate what Medical Affairs already do by hand (BD screening and prevalence) to show the value. Databases and knowledge graphs come later. Workflow: asset request → Q&A screen → if promising, global prevalence for disease burden.

## BD / Drug Product Q&A prompt   v3.4

- What it is: Generates a three-sheet Excel workbook (Instructions, Medical & Regulatory, Commercial & BD Intelligence) for a drug asset, with RAG diligence colour-coding on comparison rows and a row for each competitor.

- Validated on: REDEMPLO/plozasiran, Cosentyx/secukinumab and ION582/obudanersen.

- Next step: Package as agents and deploy to Medical Affairs. The target is Claude Opus in Microsoft Copilot with web search. Copilot Studio and Foundry are both being considered.

## Global Prevalence Database prompt   v3.3 — PENDING MA REVIEW

- What it is: Produces a prevalence-by-country workbook for any disease, covering 100+ countries and 90%+ of the global population, with built-in QC rules.

- Value: Up to 10 days of manual effort reduced to about 15 minutes per disease area.

- Open items: MA to provide source hierarchies for the new disease classification step and to decide on a treatment-landscape extension.

## KOL and conference mapping   IN DEVELOPMENT

- What it is: Key opinion leader mapping for Medical Affairs. Results vary widely between models in Copilot. The agreed direction is to build this and conference mapping in Microsoft Foundry.

## Regulatory Affairs EAP prompt   REQUIREMENTS

- What it is: Regulatory Affairs want to add EAP requirements. This will be a separate prompt, not part of the MA Q&A template.

## Pharma document Q&A search application   PROTOTYPE

- What it is: Streamlit app that answers medicine queries from the public and HCPs, using PubMedBERT for semantic search.

- Productionisation: Evaluated moving to Azure AI Search / Foundry IQ with OneLake storage. This needs side-by-side relevance testing against PubMedBERT and must meet EU data residency requirements.

# 4. Strategic options

## Helix reference architecture   CONCEPT

- What it is: A single Microsoft Fabric / Azure AI Foundry architecture with three modules: Helix Access (EAP), Helix Support (patient support) and Helix Intelligence (RWE / commercial data). Helix would replace both Uniphi and HealthPoint across EU, UK and US deployments.

- Prerequisite: DPO and HIPAA specialist input on data residency (EU GDPR, UK GDPR, US HIPAA) before ARB submission.

## RepurSight — RWE signal intelligence   PAUSED

- What it is: Drug repurposing proof of concept using anonymous aggregate prescription data from owned pharmacies. The plan is to sell validated signals to pharma. Read-only design with k-anonymity (k≥5), on Microsoft Fabric.

- Status: Paused pending a CEO/CCO-level decision on using pharmacy prescription data, after DPO concerns about secondary use and data controllership.

## CGT cross-platform intelligence   OPPORTUNITY DEFINED

- What it is: Uses the group’s position across manufacturing handoff, cold chain, regulatory access, EAP and commercial launch for cell and gene therapies. Flow: EAP Access → CGT logistics via Greenogue → Commercial Launch.

## Golden Tote supply chain optimisation   IDENTIFIED

- What it is: One of the five workstreams in the wider data strategy, alongside Helix, CGT intelligence, RepurSight and data sovereignty. Not yet scoped.